PROJECT IMPLEMENTATION REPORT

RedTraces AI

Completed Work, Implementation Method,
Current Workflow and Technology Stack

| Report date | 29 July 2026 |
| --- | --- |
| Implementation scope | Collection through regex-based IOC extraction, API and dashboard |
| Project location audited | D:\FYP\RedTraces AI\redtracesai |

Current milestone: Layers 1-3 are implemented, with deterministic Layer 4 IOC extraction already integrated as the first extraction stage.

# 1. Executive Summary

RedTraces AI now has a working end-to-end MVP foundation for social cyber threat intelligence. It can collect or discover public content from five source types, normalize all accepted items into one PostgreSQL schema, remove basic noise, reverse common CTI defanging, extract deterministic indicators of compromise, serve the results through FastAPI and display them in a modern investigation dashboard.

The deterministic workflow through Layer 3 is implemented, and the regex part of Layer 4 is already active. The proposal's learned AI components - multilingual NER, relation extraction, threat classification, verification and false-flag models - have been designed conceptually but are not yet trained or integrated.

| Component | Status | Evidence / implementation |
| --- | --- | --- |
| Shared data foundation | Implemented | Async SQLAlchemy model, PostgreSQL and create-all initialization |
| Telegram collector | Implemented; live blocked | Backfill, live MTProto, discovery, auto-join, dedupe and media hashing; local network closes MTProto handshake |
| Reddit collector | Implemented; credentials needed | PRAW polling, subreddit discovery, posts/comments and restart dedupe |
| Discord collector | Implemented; credentials needed | Bot backfill/live listener for explicitly configured channels |
| Dark-web collector | MVP implemented; targets needed | Tor-routed bounded crawl and site-adapter pattern |
| Auto-discovery | Implemented; provider constrained | Google CSE provider boundary and scheduled discovery; requires an eligible CSE account |
| Layer 2 noise filter | Implemented | Spam/low-signal checks, language labels and same-source dedupe |
| Layer 3 preprocessing | Implemented | Unicode/HTML cleanup, control removal and CTI refanging reversal |
| Regex IOC extraction | Implemented | Hashes, URLs, IP addresses and domains persisted in metadata |
| FastAPI and SSE | Implemented | History, stats and 3-second Telegram polling stream |
| React dashboard | Implemented | Dashboard, live signals, IOC explorer, sources, filters, demo mode and themes |
| AI/NLP models | Planned | Dataset annotation, multilingual NER, relation extraction and classification remain next |

# 2. Current End-to-End Workflow

Every supported collector follows the same processing contract. This consistency is the main architectural achievement so far: source-specific code handles retrieval, while shared code handles quality, normalization, extraction and storage.

| # | Stage | What happens |
| --- | --- | --- |
| 1 | Discover / configure sources | Configured channels, subreddits, Discord IDs, approved onion seeds, or search queries |
| 2 | Fetch / receive content | Live events, bounded backfill, periodic polling, Tor HTTP, or search API results |
| 3 | Apply CTI relevance filter | Shared keyword matching can discard unrelated content before storage |
| 4 | Layer 2: filter noise | Reject empty, low-signal, repetition spam, unsupported languages and duplicates |
| 5 | Layer 3: normalize and refang | Decode HTML, normalize Unicode, remove invisible/control characters and reverse common defanging |
| 6 | Extract fetched IOCs | Identify and normalize hashes, URLs, IPv4/IPv6 and domains |
| 7 | Persist one common record | Write raw content, provenance, timestamps, enriched metadata and attachments to PostgreSQL |
| 8 | Serve intelligence | FastAPI returns paginated history/stats; SSE polls for new Telegram rows every three seconds |
| 9 | Visualize and investigate | React dashboard provides feed, filtering, source coverage and IOC exploration |

# 3. How the Current System Was Implemented

## 3.1 Shared storage and message contract

All collection paths converge on the SQLAlchemy CollectedMessage model. It preserves original text while storing normalized intelligence in JSONB metadata. The record includes platform, source, author, source URL, collection/post timestamps and attachment information. UUID primary keys and PostgreSQL indexes support stable identity and filtering.

common/models.py defines the common schema and constrains supported platforms.

common/db.py creates an async engine/session factory from DATABASE_URL.

init_db() serializes concurrent startup with a PostgreSQL advisory lock and applies the temporary pre-Alembic platform-constraint compatibility update.

## 3.2 Collection layer

Telegram. Telethon authenticates an MTProto user session, persists the session file, discovers public channels from CTI keywords, optionally joins them, backfills 100 messages, listens live, handles FloodWaitError and hashes media up to 10 MB.

Reddit. PRAW discovers and monitors configured communities. Each poll reads up to 100 recent submissions and 100 recent comments, keeps top-level comments, and refreshes a 24-hour seen-ID set after restart.

Discord. discord.py connects a bot with Message Content Intent, backfills configured numeric channel IDs, listens live and hashes attachments up to 10 MB. It cannot autonomously join servers.

Dark web. An approved .onion seed list is routed through Tor using socks5h. A bounded same-domain crawl respects delay, depth and page limits. Site-specific parsers implement DarkWebAdapter; the bundled adapter is intentionally placeholder markup.

Auto-discovery. A provider abstraction currently wraps Google Programmable Search JSON API. It stores result metadata only and does not fetch or interact with discovered sites.

## 3.3 Shared processing layers

CTI relevance: optional shared keyword matching reduces unrelated collection.

Noise analysis: deterministic checks label language and reject empty, low-signal, repeated or duplicate messages. IOC-bearing and attachment-only messages receive protective exceptions.

Preprocessing: raw_text stays unchanged; a normalized copy is built by HTML decoding, Unicode NFKC, invisible/control cleanup, whitespace normalization and defanging reversal.

IOC extraction: deterministic parsers collect SHA-256, SHA-1, MD5, URL, IPv4, IPv6 and domain values, deduplicate them and write metadata.iocs plus ioc_count.

## 3.4 API and dashboard

FastAPI initializes the database on startup and exposes health, paginated messages, aggregate statistics and an SSE endpoint. The SSE implementation intentionally polls PostgreSQL every three seconds for new Telegram rows; LISTEN/NOTIFY is a later scaling option.

The frontend uses TanStack Query for history and statistics, then layers EventSource updates above the cached result.

The dashboard includes Dashboard, Live Signals, IOC Explorer and Sources workspaces.

Search, source/channel filtering, fetched-IOC-only filtering, pagination and smooth inserts are implemented.

Light/dark themes are persisted in localStorage, and demo mode supplies realistic Telegram, Reddit and Discord intelligence without credentials.

# 4. Technology Stack

| Area | Technology | Role |
| --- | --- | --- |
| Language/runtime | Python 3.11+; TypeScript | Collectors, shared pipeline, API and typed frontend |
| Database | PostgreSQL 16 | Central message store with UUID, JSONB, timestamps and indexes |
| ORM / driver | SQLAlchemy 2 async + asyncpg | Non-blocking sessions, queries and initialization |
| API | FastAPI + Uvicorn | REST endpoints, CORS and SSE streaming |
| Telegram | Telethon (MTProto) + PySocks | User-session authentication, channel search/join, live events and proxy support |
| Reddit | PRAW | Community discovery and bounded post/comment polling |
| Discord | discord.py | Bot gateway events and channel-history backfill |
| Dark web | requests + PySocks + Stem + Tor | Remote-DNS SOCKS traffic, Tor control check and resilient crawling |
| Discovery | Google Programmable Search JSON API | Public CTI report result discovery through a replaceable provider |
| Text processing | Python regex, Unicode, langdetect | Filtering, language labeling, refanging and IOC parsing |
| Logging | structlog + standard logging | Structured inserts, retries, failures and collector state |
| Frontend | React 18 + Vite + TypeScript | Responsive client application and development server |
| UI/data | Tailwind CSS, TanStack Query, Framer Motion, Lucide | Themes, pagination/cache, animations and icons |
| Deployment | Docker Compose + Dockerfiles | PostgreSQL, API, collectors, Tor and frontend services |
| Testing | Python unittest; TypeScript/Vite build | Unit coverage for core parsing/pipeline behaviors and frontend compilation |

# 5. Verification and Current Operational Status

Implementation verification has been performed at unit/build level. A previous full project run recorded 19 passing Python tests, and the React/TypeScript production build completed successfully. The repository includes tests for auto-discovery normalization, dark-web parse-to-insert behavior, Discord configuration, IOC extraction, noise filtering and preprocessing.

| Verification area | Result | Interpretation |
| --- | --- | --- |
| Shared parsing and pipeline unit tests | Passed previously | Core deterministic behavior is covered; rerun in the project virtual environment before release. |
| Frontend TypeScript/Vite build | Passed previously | Dashboard compiles into a production bundle. |
| PostgreSQL integration | Configured | Compose health check, named volume, init script and psql workflow are present. |
| Telegram live collection | Blocked externally | The tested network closes MTProto authentication, including obfuscated transport. This is not evidence that the API credentials are invalid. |
| Reddit / Discord live collection | Pending credentials | Code paths are ready; real developer credentials and permissions are required. |
| Dark-web live collection | Pending targets/adapters | No live onion targets were supplied; mocked adapter flow exists. |
| Auto-discovery live collection | Pending eligible API | Google CSE credentials and account eligibility are required; provider replacement should be planned. |

## Known limitations and safeguards

Collector software cannot guarantee perfect retrieval: source API limits, deleted content, permissions, outages and network censorship remain external factors.

Telegram auto-join changes the authenticated account; keep channel limits conservative and monitor FloodWait logs.

Dark-web collection is limited to explicitly approved seeds, same-domain links and public pages; it does not bypass authentication.

The example dark-web adapter must be replaced with selectors for each authorized forum.

create_all is suitable for the MVP; Alembic migrations are required before production schema evolution.

The current language detector is heuristic/statistical, not the proposed multilingual AI model.

# 6. What Comes Next

The next project phase should move from deterministic extraction into the proposal's AI pipeline without replacing the reliable regex layer.

1  Stabilize live integrations: Validate PostgreSQL and each credentialed collector independently; use an authorized VPN/SOCKS5 route for Telegram if MTProto remains blocked.

2  Add production migrations: Introduce Alembic and database-level uniqueness keys for platform-specific source IDs.

3  Create labeled CTI datasets: Export sanitized messages and annotate threat labels, entities and relations using a documented taxonomy.

4  Train multilingual classification: Start with a baseline, then fine-tune XLM-R for the nine multi-label threat categories.

5  Train entity and relation models: Combine regex IOCs with multilingual NER; add DeBERTa-based English relation extraction only after adequate labeled data exists.

6  Add verification and false-flag scoring: Build feature tables and train the proposed XGBoost meta-classifiers after reliable enrichment signals are available.

7  Operationalize models: Version models, expose inference through a worker/API, monitor precision/recall by language and source, and display confidence in the dashboard.

Recommended immediate milestone Freeze the Layer 1-4 data contract, rerun all tests inside the project virtual environment, collect a small sanitized dataset, and begin the first annotated pilot before fine-tuning any transformer model.

# Appendix A - Repository Map

| Path | Responsibility |
| --- | --- |
| collectors/ | Source-specific collection and discovery services |
| common/models.py | Shared CollectedMessage PostgreSQL model |
| common/db.py | Async engine, sessions and MVP initialization |
| common/cti.py | Shared CTI keyword configuration and matching |
| common/noise.py | Layer 2 filtering, language labeling and duplicate checks |
| common/preprocessing.py | Layer 3 normalization and defanging reversal |
| common/ioc.py | Deterministic IOC extraction and metadata enrichment |
| api/main.py | FastAPI history, stats and SSE endpoints |
| frontend/src/ | React dashboard, demo data, themes and investigation workspaces |
| scripts/init_db.py | Database initialization and table-existence confirmation |
| tests/ | Unit tests for collectors and shared pipeline components |
| docker-compose.yml | Service topology, health checks, ports and volumes |
| .env.example | Safe configuration template without real secrets |

# Appendix B - Service Ports and Persistence

Frontend dashboard: http://localhost:5173

FastAPI and Swagger documentation: http://localhost:8000 and /docs

PostgreSQL: localhost:5432

Tor SOCKS proxy: bound to 127.0.0.1:9050 on the host

Named volumes: postgres_data and telegram_session